## Slide 1: Intrusion Detection System Using a Neural Network
Phase TWO Presentation
Blake Knedler

## Slide 2: Agenda
Action Items
Project Vision and Plan Updates
Formal Requirements Specification
Architecture Design
Test Plan
Formal Technical Inspection Checklist
Risks and Concerns
Phase Three Plan
Architecture Prototype Demonstration
Questions and Comments

## Slide 3: Action Items
Updated Vision Document for accuracy documentation
Updated Project Plan for correct COCOMO chart
Added risks for KDD99 Dataset

## Slide 4: Project Vision and Plan Updates
Vision Document Updates
  Updated to mention that I plan to achieve 85% accuracy.
  Noted that all false negatives and false positives hurt that accuracy
Project Plan Updates
  Updated COCOMO chart show on the next slide

## Slide 5: Project Vision and Plan Updates

## Slide 6: Formal Requirements Specification
Developed using USE
  Four main classes:
    Packet
    PacketReader (Network Traffic Reader)
    NeuralNetwork
    Notifier (Recorder)
  Operations for the PacketReader and NeuralNetwork include
    readPacket
    makeDecision

## Slide 7: Architecture Design
Architecture is fairly simple from high level
Diagram shows interactions
Three main components
  Network Traffic Reader
  Neural Network
    Input Layer
    Hidden Layer
    Output Layer
  Recorder
Three external nodes
  Network Data
  Notification Output
  Log Output

## Slide 8: Architecture Design
Package Design
Four main packages:
  Network Traffic Reader
  Neural Network
    Input Layer
    Hidden Layer
    Output Layer
  Backpropogation Trainer
  Recorder
Three external nodes
  Network Data
  Notification Output
  Log Output

## Slide 9: Architecture Design
Class Design Diagram
  Operations defined in following slides

## Slide 10: Architecture Design
Network Traffic Reader Class

## Slide 11: Architecture Design
Neural Network Class

## Slide 12: Architecture Design
Neural Network Class

## Slide 13: Architecture Design
Recorder Class

## Slide 14: Architecture Design
Recorder Class

## Slide 15: Architecture Design
Operating Sequence Diagram

## Slide 16: Architecture Design
Train Sequence Diagram

## Slide 17: Test Plan
SR4.1 [Critical Requirement]
  The system shall be able to train itself through backpropagation on known network traffic data.
SR5.1 [Critical Requirement]
  The system shall be able to notify the User of the host system when a malicious attack is encountered.
SR6.1
  The system shall be able to log all malicious attacks into a log file.
SR1.1 [Critical Requirement]
  The system shall be able to read data from the host system network card.
SR2.1 [Critical Requirement]
  The system shall be able to interpret the data from the received network traffic and store it in a usable format.
SR3.1 [Critical Requirement]
  The system shall be able to determine if the network data received by the host machine is malicious with at least 85% accuracy.
SR3.2
  The system shall determine what type of attack is being made to the host network when malicious network traffic is found.
Notes: Management:
You all are the Supervisory Committee with Dr. Neilsen being the Major Professor
Technical Inspectors: Tracy Marshall and Keith Moyer
Software Reviews:
This will come in the form of these presentations along with the technical inspections done.
Testing:
A detailed test plan will be given during the second phase of the project, which will assess the critical requirements.
Problem Reporting and Corrective Action:
Any issues reported by the committee or the technical inspectors will be reported and any needed corrective action will take place. Depending on the issue type, it can be noted and documented through the documentation in latter phases or through the GitHub Issue reporting system.
Tools, Techniques and Methodologies:
Visual Studio IDE – Currently Python 3.5 (possibly switching to 2.7 due to TCP/IP libraries)
Documentation is through Microsoft Office 365 Suite of tools
UML Diagrams through Visual Paradigm
Revision Control:
Git via GitHub

## Slide 18: Test Plan
Test Case 3: Attack Type
  Requirement(s): SR3.2
  This test will run the Neural Network package standalone. The test will consist of feeding the Neural Network with test data, capturing the decisions made, and determining that correctness by comparing the decisions made to the actual results. It will then check to determine if the correct attack type was reported compared to the expected outcome.
Test Case 4: Backpropogation Training
  Requirement(s): SR4.1
  This test will run the Neural Network package standalone. The test will consist of training the Neural Network with the saved training data. If the Neural Network can achieve a correctness similar to Test Case 2 then it will pass the test.
Test Case 1: Capturing Data
  Requirement(s): SR1.1; SR2.1
  This test will run the Data Traffic Reader and determine if it can capture the data by capturing the output of this package after it reads the data off the network card. The analysis will look at the format of the data to ensure that the data is formatted correctly.
Test Case 2: Correctness Accuracy
  Requirement(s): SR3.1
  This test will run the Neural Network package standalone. The test will consist of feeding the Neural Network with test data, capturing the decisions made, and determining that correctness by comparing the decisions made to the actual results.
Notes: Management:
You all are the Supervisory Committee with Dr. Neilsen being the Major Professor
Technical Inspectors: Tracy Marshall and Keith Moyer
Software Reviews:
This will come in the form of these presentations along with the technical inspections done.
Testing:
A detailed test plan will be given during the second phase of the project, which will assess the critical requirements.
Problem Reporting and Corrective Action:
Any issues reported by the committee or the technical inspectors will be reported and any needed corrective action will take place. Depending on the issue type, it can be noted and documented through the documentation in latter phases or through the GitHub Issue reporting system.
Tools, Techniques and Methodologies:
Visual Studio IDE – Currently Python 3.5 (possibly switching to 2.7 due to TCP/IP libraries)
Documentation is through Microsoft Office 365 Suite of tools
UML Diagrams through Visual Paradigm
Revision Control:
Git via GitHub

## Slide 19: Test Plan
Test Case 7: System Test
  Requirement(s): N/A
  This test will be a full simulation test initializing and running the application. From a separate application I will inject malicious packets to fake malicious data into the system.
Test Case 5: Notification
  Requirement(s): SR5.1
  This test will run the Recorder Package standalone. It will test that it creates a notification when the package receives an input notifying it of a malicious data packet. The notification must have some level of detail about the packet.
Test Case 6: Logging
  Requirement(s): SR6.1
  This test will be similar to Test Case 5 but will check a log file instead of a notification.
Notes: Management:
You all are the Supervisory Committee with Dr. Neilsen being the Major Professor
Technical Inspectors: Tracy Marshall and Keith Moyer
Software Reviews:
This will come in the form of these presentations along with the technical inspections done.
Testing:
A detailed test plan will be given during the second phase of the project, which will assess the critical requirements.
Problem Reporting and Corrective Action:
Any issues reported by the committee or the technical inspectors will be reported and any needed corrective action will take place. Depending on the issue type, it can be noted and documented through the documentation in latter phases or through the GitHub Issue reporting system.
Tools, Techniques and Methodologies:
Visual Studio IDE – Currently Python 3.5 (possibly switching to 2.7 due to TCP/IP libraries)
Documentation is through Microsoft Office 365 Suite of tools
UML Diagrams through Visual Paradigm
Revision Control:
Git via GitHub

## Slide 20: Test Plan
Test Deliverables
  Log file for each test
Environment Needs
  Only those needed to run the application
Notes: Management:
You all are the Supervisory Committee with Dr. Neilsen being the Major Professor
Technical Inspectors: Tracy Marshall and Keith Moyer
Software Reviews:
This will come in the form of these presentations along with the technical inspections done.
Testing:
A detailed test plan will be given during the second phase of the project, which will assess the critical requirements.
Problem Reporting and Corrective Action:
Any issues reported by the committee or the technical inspectors will be reported and any needed corrective action will take place. Depending on the issue type, it can be noted and documented through the documentation in latter phases or through the GitHub Issue reporting system.
Tools, Techniques and Methodologies:
Visual Studio IDE – Currently Python 3.5 (possibly switching to 2.7 due to TCP/IP libraries)
Documentation is through Microsoft Office 365 Suite of tools
UML Diagrams through Visual Paradigm
Revision Control:
Git via GitHub

## Slide 21: Formal Technical Inspection Checklist
Inspect Prototype Code
Inspectors:
  Tracy Marshall
  Keith Moyer
Notes: Management:
You all are the Supervisory Committee with Dr. Neilsen being the Major Professor
Technical Inspectors: Tracy Marshall and Keith Moyer
Software Reviews:
This will come in the form of these presentations along with the technical inspections done.
Testing:
A detailed test plan will be given during the second phase of the project, which will assess the critical requirements.
Problem Reporting and Corrective Action:
Any issues reported by the committee or the technical inspectors will be reported and any needed corrective action will take place. Depending on the issue type, it can be noted and documented through the documentation in latter phases or through the GitHub Issue reporting system.
Tools, Techniques and Methodologies:
Visual Studio IDE – Currently Python 3.5 (possibly switching to 2.7 due to TCP/IP libraries)
Documentation is through Microsoft Office 365 Suite of tools
UML Diagrams through Visual Paradigm
Revision Control:
Git via GitHub

## Slide 22: Risks and Concerns
Loss of data points due to KDD99 expert system data captures
Achieving the accuracy due to loss of data points

## Slide 23: Phase Three Plan

## Slide 24: Architecture Prototype Demonstration
GitHub Repository Location:
  https://github.com/bneedy/PyIDS
All components of the system are working to some degree
Not fully functional yet – still a prototype
Can read network traffic off network card and determine decision using neural network

## Slide 25: Questions and Comments